*Human Systems*

*Roles*
**Front Desk (inputs)
    between 'the team' and 'the outside world'

    This person is skilled and experienced with professional communication; their outward communication protects the reputation of 'the team', the libraries, the institution…

    does not assign work

    Does not spend time trying to solve problems

    this role mediates dialog between domain experts on 'the team' and the originators of queries, requests, trouble reports in the outside world.These queries, requests, trouble reports become 'assigned work items' through a planning and prioritization process (detail it!)

**Domain Experts (there should be multiple right?)
    - Can communicate implementation details/options (only assumes that they are known. also Is this like a PHP expert or a collection expert or a project lead like Lauren?)

**Task Leader
    - Has a vision of the intended deliverable
    - Knows the current state of the task and team
      - Communicates liberally with task team

**Group Leader
    - Has a vision of all projects
    - Constantly pulls in communication (not chaotically)
      - Pulls updates from Task Leaders regarding live tasks
      - Pulls advice from Domain Experts regarding unexplored tasks

**Unit Head?

(Lack of schedule talk here.) who takes that responsibility?

--Roles with 'decision authority' in a scope should prioritize tasks and communicate with a scheduler. (would be nice if we knew who gets decison authority)

--Inter-scope priority conflicts should be resolved at the next higher/wider scope that contains all of those in conflict. (I don't know what this means.)

*Responsibilities*
LDL
    Collection Management
        User Management
        creation of new accounts
        training
        create documentation
        communicate with collection admins
    Managing collections
        inside/ outside of LSU
        new vs old collections
    System Administration
        monitor performance
        ensure backups
        manage release branches
        develop new features
    Application Administration
        content module configuration
        search configuration
        metadata display
    Programming
        automate manual tasks
        data transformation
    Design
        User interface
        Look and feel
    SCHEDULE!
        1 month
        6 month
        development phase (Project by project)

We have responsibility gaps in management in some areas:
    Application administration in LDL
    LSU Website - Drupal
    Intranet
    Testing and QA
    SCHEDULE!!!!!!! PLANNING

**Project-Based Work**
    Description: Requires a large number of subtasks to deliver a single, cohesive product. Process may be known or unknown
    Examples: Add new collection; Develop new feature
Origin
    Responsibility of the "front desk role" to allow work from wherever to exist
        Either it comes from without or within. It needs a way of getting put into a docket of ToDos or things to consider doing.
        (Examples: Digital Programs & Services unit, Digital platform product owner, LSU Libraries administration, LSU Libraries department, LSU community stakeholder, LDC member stakeholder, Other external partner, Legacy product backlog, Complex support request)

Project Planning 1 (we have two takes)
    Unit head (What role this is?) evaluates the priority of the project ranked against competing projects in order to allocate people, time, resources

    Detailed planning is done by the project team at the beginning of the project

    Unit-wide, time-constrained planning meetings cover time allocations to all current projects (Weaving the project into our long term schedule is critical. I think Kyle's graphic is has a good description of this.)

Project Planning 2
    Initiate
        Project intake
        Gather requirements
        Put together project teams
        Set priorities and plan work at multiple levels
        Communicate with administration and stakeholders
    Analyze
        Create list of deliverables
        Create definition of ready
        Create definition of done
        Create user stories
        Work with programmers to brainstorm solutions
        Analyze problems/bugs
        Create bug reports
        Identify and procure additional resources
    Design
        Working with programmers, define problem approach
        Planning meeting
        For simple projects, make work breakdown
    Construction
        Identify and remove impediments
        Update progress, estimations
    Testing/Acceptance
        Working with programmers, test software
        Working with programmers, plan releases
        Communicate with stakeholders
        Plan project monitoring, analytics
        Plan project closure with report or retrospective
    Issue management
        Enable the opening of ticket by public, staff (internal or external), or team
        Document new and outstanding issues
        Create bug reports
        Document closed issues
        To research new issues
        To communicate
        Communicate issue status with stakeholders
        Analyze issues (reports)
    Task management
        Document new and outstanding tasks
        Document closed tasks
        Be able to see how tasks are related to project or issue
        Be able to visualize how projects are related to each other
        Group together tasks related to epic, user story and features
        Be able to tie task to resulting code (git commit or branch)
        Analyze tasks (reports)
    Documentation system
        Control access of documentation according to target audience (public, staff or team)
        Searchable
        Version control
        Commenting
        Collaborative editing
        Ideally, issue and task verbiage and documented code could be easily used for creating human readable documentation
        Metadata can be attached
        Maintenance schedules
    Communication system
        Consolidated contacts
        Message access
        Maintains history and is searchable
        Information radiators and dashboards
    Integration/testing
        Develop testing at various levels
        Easy to make changes to production, with appropriate checks

General Procedure
    1. Unit head (Role?) consults stakeholders to gather initial requirements
    2. Unit head (Role?) assembles a project team of domain experts and delivers initial requirements to team
    3. Project lead initializes project in task management system and enters initial project requirements
    4. Project team engages in detailed project planning at kickoff, establishing goals in terms of:
        Scope
        Deliverables
        Handoffs
        Timeline
        Staffing
        Budget
        Special considerations
        Obstacles
    5. Project lead enters details from planning in task management system
    6. Project lead assigns tasks and responsibilities in task management system
    7. Project team members work to complete tasks
    8. Team members track individual tasks internally in task management system
        Communicate as needed with each other and with stakeholders
        Link dependencies using task management system
        Receive notifications when dependencies are resolved
    9. Project team holds regular check in meetings on established schedule per project
    10. Process repeats until project is complete
    11. Project lead announces project completion via available communication channels
    12. Depending on nature of project, project lead may create a project history report

    Documentation
        Tasks are recorded and archived in task management system
        Internal and external communication history is recorded in task management system
        If a new process is established, it is captured in document management system
        Project history is preserved in document management system

    Review
        Project team holds reviews on the schedule established at the beginning of the project
        Completed projects, or significant portions thereof, are demonstrated at unit-wide, time-constrained review meetings

**Support-Based Work**
    Description: Occurs in response to a request. Involves one or a few tasks. Process may be known or unknown.
    Examples: Bug fixing; User assistance
    Origin
        External - support request from customer
        Verbal delivery
        Email delivery
        Delivery via support desk tool, routed by support desk manager assignment
        Internal problem reporting

    Planning
        Unpredictable; time is allotted in unit-wide planning
        If support request needs exceed allotted time, prioritization of support vs other work is assessed with unit head
        Complex support tasks may be rerouted as projects, then handled as above

General Procedure for Support Work
    1. If support request comes outside of ticketing system either (a) directly from reporting customer, or (b) from observation by internal unit member, evaluate:
        Is the person receiving the request the authorized domain expert for this issue?
        If no:
        a. Create support ticket
        b. Route to support desk manager
        If yes, proceed with next.
        Has this issue been resolved in the past?
        If yes:
        a. Refer customer to documentation of solution
        b. Document and close support request
        If no, proceed with next.
        Is this a simple task that the person receiving the request can handle immediately?
        If yes:
        a. Complete task
        b. Inform customer of resolution
        c. Document and close support request
        If no:
        a. Create support ticket
        b. Route to support desk manager
    2. Support desk manager clarifies, categorizes, prioritizes, and assigns support request ticket to domain expert(s)
    3. If issue is sufficiently complex, upgrade support request to a project and enter into task management tool
        Follow procedure above
    4. Research solution
    5. Break issue into tasks
    6. Complete task
    7. Track internally
    8. Provide updates to customer (and potentially to other stakeholders) on a schedule determined by severity level
    9. Repeat until issue is resolved
    10. Inform customer of resolution
    11. Document and close support request

Documentation of Support Work
    Archive of resolved tickets is available for reference
    Internal communication history is recorded
    External communication history is recorded
    Methodology and resolution are recorded and added to archive
    If new process is established, process is recorded in document management tool

Review of Support Work
    Resolved issues are shared at unit-wide review
    Blocked issues are shared at unit-wide review

**Maintenance-Based Work**
    Description: Regular, repeating task occurring on a regular cycle. Process is known.
    Examples: Capturing monthly statistics; Reviewing support tickets

Origin of Maintenance
    Repeatable time- or calendar-based notification from task management tool

Planning of Maintenance
    Predictable; time is allotted in unit-wide planning

General Procedure of Maintenance
    1. Receive notification that maintenance task is due
    2. Refer to how-to documentation of established practice
    3. Complete task
    4. Record results and observations
    5. Report results to stakeholders

Documentation of Maintenance
    Internal how-to documentation of established practice is available for reference
    Results of task and observations are recorded
    May be added to a regular report or other external documentation

Review of Maintenance
    Results are shared at unit-wide review

***SYSTEM Desciptions***

Any Work related Software System needs to:
    impose some order on the chaos of a group
    enable efficient work
    direct/inform communication activities
    facilitate appropriate information sharing

Summary
    The software system should be more powerful than Trello, but not a mystery like Jira (so far). Power-ups include richer task metadata, intuitive linking, search that approaches a query language to enable rich views of the contents of the system.

    Regarding the human system, I describe a front desk role that mediates communication between us and them. There is also a description of project-specific planning activities after the style of the Broadway project, which I cite a lot lately. -- See Roles

Tasks
    Task breakdown: You should be able to take a big idea and break it down, as in big idea -> feature chunk ->bite-sized task but let the parts remain interlinked.

    Arbitrary linkage: Likewise, you should be able to associate arbitrary tasks by creating links between theme.

    Task interdependency: There ought to be a way to represent task dependencies. X must finish before Y can start, etc.

Human interface
    Multiple assignment: It should be possible to assign a work unit to more than one person.

Communication
    The system should facilitate and capture communication for later reference, like Trello's threaded comments are timestamped, attributed, permanent-ish.

    It should support at least two tiers (public/internal) of access. In researching an issue, for example, I should be able to @ someone using informal language knowing that the exchange will be captured for future reference but that it need not be part of the correspondence with our 'customer'.

Search & query
    Full-text search

    Metadata should be sufficiently rich, yet regular, so as to support querying.
        * All 'completed' tasks is a query with nominal utility,
        * better if you can get all tasks 'assigned to me' and 'assigned to Will' that are 'incomplete', having priority X, and associated with a project Y, or
        * what are the tasks currently in progress, grouped by assignee

Documentation & Future reference
    The information captured in the 'operations system' (most of what is described above) should be available in the future, for reference.

    There should be searchable electronic documentation that is available on/off campus, on mobile, and that supports access tiers.

Planning and prioritization process
    Emergency work items are assigned immediately by someone with decision authority for the appropriate scope.

    Non-emergency work items are enqueued for consideration at the next appropriate planning session.

Terms

"Scopes" - In this department, there are many scopes. Generically, a scope could be a domain, project, or product. Specifically, LDL is a scope; Broadway; compound theme in LDL is another, much smaller scope, metadata guidelines is a wide scope that overlaps the scopes of many projects and that contains many sub-scopes.

"Appropriate planning session" - For a given scope, there should be an appropriate planning process.
    whiteboard list
    morning huddle
    structured planning session

*system Description 2*

The Ideal Task Management Tool

Records information about work tasks
Description of a whole project
Requirements
Planning details
Meeting notes
Description of a discrete task
Description of subtasks
Allows commenting
Use for note-taking or communications
Comments are searchable
Allows categorization
Can create custom categories
Can filter to visualize tasks by category
Allows assigning task responsibility to individuals
Can assign multiple people to a single task
Can filter to visualize tasks by individual
Allows linking of related tasks
Can link task dependencies
Best case: automatic notification when a dependency is cleared
Has calendar- or time-based alerts (i.e. either 'April 3' or '1 week')
Automatic notifications
Repeatable / recurring
Tasks may accumulate in a backlog and may be moved freely between backlog and active work
Completed tasks are archived, preserved, and remain searchable
Integrates with messaging system
Integrates with support desk tool
Receives routed complex support requests
Connects to original support request ticket
Integrates with document management tool
Contents are exportable
Completed tasks may be pulled together by time period, for reporting of individual productivity
Accessible to all potential LSU project team members regardless of department
Accessibility to LDC partners would be the best case
Flexibility / selective membership in specific projects
Accessible outside of LSU campus
Accessible on mobile devices
Related: The Ideal Support Desk Tool

Ticketing system is integrated into platform(s)
Tickets are viewable by whole unit
Use case: Unclear interpretation by desk manager
Tickets are actionable by multiple unit members
Use case: Desk manager is on vacation
Tickets are publicly viewable (Read-only?)
By reporting customer
Use case: Check on the resolution status
By other stakeholders
Use case: Check whether issue has been solved before
System sends notifications to desk manager (and/or backup monitor) of new tickets
System enables categorization of support requests
System enables assignment of responsibility for support requests
System sends reminder notifications to assignee on a variable schedule
System enables and tracks direct communication with reporting customer
System enables and tracks private internal commenting (both notes and discussion)
System maintains searchable archive of resolved / closed support requests
Related: The Ideal Document Management Tool

Users can upload or create documents within system
Users can edit or replace documents within system
Version history is maintained
Documents are full text searchable
Documents may have different access levels
Some documents are fully public
Some documents are user-restricted
Accessible outside of LSU campus
Accessible on mobile devices

****** Kyle's Model ******

1A Standard request

    2A Team meeting
        2A1 Determine Task Leader
        2A2 Determine Max Scope
        - Maximum time and resources available
        2A3 Determine Schedule Change
        - Consider how it affects 1 month and 6 month schedule
        2A4 Determine Management Tool
        -Task complexity reflects complexity of management tool
    3A Client Meeting
        - must fit in to max scope with 40% to all time estimates 20% for unexpected 20% for testing.
        3A1 Determine Scope (required)
        3A2 Generate Development Phase (required)
        -highlighted points of presentation and feedback w/in a project with phase review
        3A3 Generate Project Sprint (required)

    4A Assignn to 1 month and 6 month schedule
        --6 Month Schedule, Monthly Reviews Team Calendar view 1 month and 6 month by project manager, which incorporates all the project sprints/phases

    5A Internal Timeline
        6A Solo Work
        6B Partner Work
        6C Team Work
        6D Unit Work

    --> 9A Input to management tool
        --> 10A Github

    5B Exernal Timeline
        6E Interdepartmental
        6F Crisis
        7A Document Each Dev Phase
        8A Libraries Work
        8B University Work
        8C External Work
        --> 9A Input to management tool
        --> 10A Github

        6G Solo Work
        7B Document as Needed (define critera)
        --> 10A Github

E1A Express Request (3 business days)
    E2A Assign to 1 Month Schedule
        --> 10A github

10A github --> 11A Deployment
        12A Adjust schedule
        12B Release Notes
        12C Broadcast

Task Leader determines whether solo/partner work goes in task management system.

Phase documentation must be reviewed before the product is reviewed

(my own)

Communication within the hierarchy is important
Value agency for the individual

Linking for a tool should be automated
Hand off of tasks should have a chain of responsibility
Tasks should have a process for being deleted or reassigned (handed off)

Prioritization needs to have a strong link to the planning, I think that there should be a vision for each development phase, and that each phase for each project integrated into the 1 month and 6 month calendar. With the idea that a long term vision can be balanced or adjusted according to our short term progress.

Meta-work assignments should be included in the planning and schedule estimates.

Documentation notes and other work artifacts/products should be appropriate for the task. A small UI change needs less detail that changes to a collection or process.